Project Design Phase-II
Sprint Planning & Velocity Logic

Agile Planning Definitions & Estimation Scale:

A Sprint: A fixed period or duration in which a team works to complete a set of tasks.
An Epic: A big task or project module that is too large to complete in one sprint. It is broken down into smaller User Stories.
A Story: A small, self-contained unit of work representing a feature or task within an Epic.
A Story Point: A number representing the total effort, complexity, and risk involved in completing a story (Fibonacci sequence: 1, 2, 3, 5).

Sprint Breakdown for Incident Client Script & UI Policy:

| Sprint No. | Epic | User Story / Task | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Client Scripts Setup (Epic 1) | Client-Side Form Validation (USN1) | 3 |
| Sprint 1 | Client Scripts Setup (Epic 1) | Auto-Populating Caller Details (USN2) | 2 |
| Sprint 1 | UI Policy Configuration (Epic 2) | Dynamic Field Visibility Rules (USN3) | 3 |
| Sprint 1 | UI Policy Configuration (Epic 2) | Read-Only Conditions for Resolved Incidents (USN4) | 2 |
| Sprint 1 | UI Policy Configuration (Epic 2) | Mandatory Work Notes on P1 Incidents (USN5) | 3 |
| Sprint 2 | Advanced Validations (Epic 3) | VIP Caller Highlight Logic (USN6) | 2 |
| Sprint 2 | Advanced Validations (Epic 3) | Impact & Urgency Auto-Priority Logic (USN7) | 3 |
| Sprint 2 | Role & Access Control (Epic 4) | Role-based Form Field Restrictions (USN8) | 3 |
| Sprint 2 | Testing & Deployment (Epic 5) | Cross-Browser & Workspace Testing (USN9) | 3 |
| Sprint 2 | Testing & Deployment (Epic 5) | Update Set Packaging & Deployment (USN10) | 2 |

Velocity Calculation:

Total Story Points in Sprint 1 = 3 + 2 + 3 + 2 + 3 = 13 Points
Total Story Points in Sprint 2 = 2 + 3 + 3 + 3 + 2 = 13 Points
Total Story Points Completed = 13 + 13 = 26 Points
Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints
Velocity = 26 / 2 = 13 Story Points per Sprint

Conclusion: Your team’s velocity is 13 Story Points per Sprint.