Project Development Phase
User Acceptance Testing (UAT)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6ac36ca1bddb127874d978d1 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: Implement Client Script & UI Policy (Incident)

Project Description: Implementation of client-side validation scripts (onLoad, onChange, onSubmit) and dynamic UI policies in ServiceNow to enhance incident form accuracy, automate field states, and streamline support desk operations.

Project Version: v1.0.0

Testing Period: 20 September 2026 to 28 September 2026

Testing Scope:

- Features & Functionalities: Client-side input validation, dynamic field visibility/read-only/mandatory toggles, auto-population of Caller details, and VIP highlight logic.

- User Stories & Requirements: USN1 (Format Validation), USN2 (Caller Auto-populate), USN3 (Visibility Rules), USN4 (Read-only Resolved), USN5 (P1 Work Notes Mandatory).

Testing Environment:

- URL / Location: https://dev-instance.service-now.com/nav_to.do?uri=incident.do

- Credentials (if required): uat_agent_user / **********

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Validate Caller Phone & Email Format | 1. Open Incident form 2. Enter invalid email (e.g. 'user@com') 3. Click Submit | Display field error message and block form submission | Field error displayed; form submission blocked as expected | Pass |
| TC-002 | Auto-populate Caller Contact Information | 1. Select Caller 'Abel Tuter' 2. Observe Email & Phone fields | Caller email and phone auto-filled instantly | Email and phone fields populated correctly on selection | Pass |
| TC-003 | Dynamic Resolution Notes Visibility on Incident Closure | 1. Change Incident State to 'Resolved' 2. Observe Resolution Notes field | Resolution Notes becomes visible and mandatory | Resolution Notes field appeared and was marked mandatory | Pass |
| TC-004 | Read-Only Lock on Resolved/Closed Incidents | 1. Open a Resolved Incident ticket 2. Attempt to edit Priority or Description | All critical fields set to Read-Only mode | Fields were disabled and set to read-only mode | Pass |
| TC-005 | Enforce Mandatory Work Notes on Priority 1 Incidents | 1. Set Urgency=High & Impact=High (P1) 2. Attempt to Save without Work Notes | System alerts user that Work Notes are mandatory | Save blocked and mandatory highlight applied to Work Notes | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Minor UI lag on initial form load during Caller lookup | 1. Clear browser cache 2. Open Incident Form 3. Rapidly select Caller | Low | Closed | Resolved by optimizing Client Script g_form API call caching. |
| BG-002 | Resolution Notes missing mandatory indicator in workspace view | 1. Open Agent Workspace 2. Set State to Resolved | Medium | Closed | UI Policy scope updated to 'All' workspace environments. |

Sign-off:

Tester Name: Lead UAT QA Engineer

Date: 30 September 2026

Signature: [Approved & Digitally Signed]

Project Manager Sign-off: [Approved]

Product Owner Sign-off: [Approved]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.